## Slide 1: Requirements Analysis

## Slide 2
1. Identify Stakeholders
Determine all the individuals or groups who have an interest in the project.
Examples: Clients, end-users, development team, legal authorities, etc.
2. Gather Requirements
Conduct interviews, surveys, and workshops with stakeholders.
Review existing documentation and systems.
Use techniques like brainstorming, focus groups, or observation.

## Slide 3
3. Categorize Requirements
a. Functional Requirements:
Features and functionalities the system should offer.
Example: CRUD operations for a contact form, integration with AI APIs, search functionality.
b. Non-Functional Requirements:
Constraints and qualities like performance, security, scalability, and usability.
Example: Response time should be under 2 seconds, the system must comply with Indian legal standards.
c. Technical Requirements:
Specific technologies, platforms, or tools to be used.
Example: React for frontend, Node.js for backend, MongoDB for the database.
d. Regulatory/Compliance Requirements:
Laws, standards, or certifications the project must adhere to.
Example: GDPR compliance for user data or Indian IT Act guidelines

## Slide 4
4. Analyze Feasibility
Evaluate technical, financial, and operational feasibility.
Example: Determine if the chosen AI API supports all features required for Indian law applications.

## Slide 5
5. Document Requirements
Use structured formats like:
  Requirement Specification Documents (SRS)
  User Stories (e.g., As a user, I want to search for advocates by city so that I can find local practitioners.)
  Use Cases (Define actors, triggers, main flows, and exceptions.)

## Slide 6
6. Validate and Prioritize
Validate with stakeholders to ensure requirements are correct and complete.
Prioritize requirements based on:
  Business value
  Development effort
  Dependencies

## Slide 7
7. Develop Prototypes or Mockups (Optional)
Create wireframes or prototypes to give stakeholders a visual representation of requirements.
Example: Mockup for an advocate registration form with fields like "Advocate Name," "Practice Areas," etc.

## Slide 8
8. Baseline and Manage Requirements
Finalize and baseline the requirements.
Use a version-controlled system to manage changes and track updates.